Automated Compliance Checker

PROJECT REPORT

Background · Technical Architecture · Evolution · Challenges · Limitations · Usage Guide

July 2026

Project Team: Manasvi Menon & Hanisha Pulimaddi

Table of Contents

Executive Summary	4

1. Background & Context	5

2. Problem Statement	5

4. Technical Architecture	6

4.1 The Model (Backend)	6

4.2 The Plugin (Grasshopper/Rhino)	7

5. Evolution: How Both Halves Got Here	8

Period 0: Research and Feedback Sprint (May 2026, 1 week)	8

Period 1: Initial Build Sprint (April 2026, 2-3 weeks)	8

Period 2: The Pivot: Scaling Down to Go Deep (5 -15 July 2026)	9

6. Challenges Encountered and How They Were Solved	11

6.1 Envelope Area Returning 0 in Grasshopper (Period 1)	11

6.2 Directional Setbacks vs. a Naive Uniform Buffer (Period 1)	11

6.3 Coordinate Conversion	11

6.4 Rule Extraction Accuracy (Period 1, Revisited)	12

6.5 Grasshopper/Rhino Document-Context Switching (Period 1)	13

6.6 NSW API Rate Limiting (Period 1)	13

6.7 Multi-Council DCP Variation (Period 1)	13

6.8 Envelope Geometry Edge-Detection Weaknesses (Found in This Engagement, Still Open)	13

6.9 A Ground-Floor-Only Envelope Presented as a Full 3D Massing Constraint (Found and Disclosed)	14

7. Major Technical Decisions and Why	15

8. Scope, Limitations, Constraints, Dependencies	16

Current Scope	16

Known, Documented Limitations	16

Dependencies	16

9. How to Use the Application and Plugin	17

Backend	17

Frontend (Map UI)	17

Grasshopper Plugin	17

Rule Extraction (Only Needed to Add DCP Coverage or Re-Extract)	17

Tests	17

10. Metrics (Current, Verified)	18

12. Recommendation Going Forward	19

# Executive Summary

The Automated Compliance Checker answers a single question for NSW residential development: given a street address, what can legally be built on this lot? It resolves an address to its lot polygon and zoning via NSW Planning APIs, computes a buildable envelope from the applicable DCP/LEP/SEPP rules, and returns every figure linked back to its source clause and PDF page; available both through a web map interface and directly inside Rhino/Grasshopper, where architects already do massing studies.

The project is currently scoped to City of Canada Bay Council only, a deliberate narrowing from an earlier two-council build that included Inner West (Marrickville, Ashfield). This report covers the full project arc: the original problem and motivation, how the backend, the model and the Grasshopper plugin evolved together, every major technical decision and the reasoning behind it. The real bugs found and fixed, setbacks since the original build and the honest state of what works, what doesn't, and why the team chose to scale down rather than up.

# 1. Background & Context

Every residential development application (DA) in NSW must comply with a stack of planning instruments layered on top of each other (NSW Legislation, 2006):

LEP (Local Environmental Plan): statutory, sets the binding maximums (height, floor space ratio, minimum lot size) via spatial maps.

DCP (Development Control Plan): council-specific design controls (setbacks, landscaped area, private open space, parking) written as PDF text, structured differently by every council.

SEPP (State Environmental Planning Policy): state-level overrides. Two matters here: Codes SEPP 2008 (fast-track Complying Development Certificate pathway) and Housing SEPP 2021 Chapter 6 (Low- and Mid-Rise housing reforms).

None of these are published as structured data. An architect or planner must manually cross-reference a LEP map, a 200+ page DCP PDF, and applicable SEPP clauses, by hand, for every single site and get it right, because a wrong setback can mean a DA rejection or a built structure that doesn't comply.

In February 2025, NSW state government overrode local DCP controls for the Low- and Mid-Rise housing reforms across 177 suburbs, a live example of exactly how fast this rule stack can shift, and how much manual re-checking that forces onto anyone doing planning work in NSW. (NSW Department of Planning, 2025)

# 2. Problem Statement

Current compliance determination processes in NSW residential development exhibit acute information asymmetry. Data is distributed across unstructured PDFs, spatial map layers, and overlapping state/council regulations with no unified, machine-readable source. Determining what can legally be built on a lot takes 3-8 weeks of manual cross-referencing. This creates a market inefficiency: 360,000+ residential properties in NSW face the same compliance research burden with every development proposal. (NSW Department of Planning & Environment)

# 4. Technical Architecture

This application comprises two interdependent subsystems: a Fast API backend service that orchestrates compliance resolution, rule inference, and geometric computation; and a Grasshopper plugin that renders this processed output directly into an architect's Rhino workspace.

## 4.1 The Model (Backend)

Address
  |
  v
NSW ArcGIS Geocoder ----> lat/lon
  |
  v
NSW Cadastre API ----> lot polygon (GeoJSON)
NSW Planning API ----> zone, LGA
NSW LEP Map Layers ----> FSR, height-of-building, min lot size, heritage (live, per-lot)
  |
  v
Rule lookup (DCP + LEP + SEPP, filtered by zone/dwelling type)
  |
  v
compute_envelope() ----> buildable footprint polygon + citations
  |
  v
FastAPI JSON response ----> frontend map UI / Grasshopper plugin

`backend/nsw_apis.py`: all external API integration: ArcGIS geocoding and autocomplete, NSW Six Maps cadastre (lot polygons), NSW Planning spatial layers (zone, LGA, FSR, height, lot size, heritage), NSW Transport road-segment layer (used for corner-lot frontage detection).

`backend/compute_envelope.py`: the geometry engine. Takes a lot polygon and a filtered rule set and produces a clipped buildable-envelope polygon.

`backend/check_lmr.py`: Housing SEPP 2021 Ch6 LMR eligibility: zone check, spatial distance-to-town-centre check (walking distance via NSW Town Centres Map), dimensional checks (min lot size/width).

`backend/main.py`: FastAPI app; wires the above together into /site, /envelope, /cdc-eligibility, /lmr, /address-suggestions, /chunks, /grasshopper-plugin.

`pipeline.py`: the LLM-driven rule extraction pipeline: detects a DCP's document structure, chunks the PDF with section context, extracts structured rules (parameter, value, unit, operator, conditions, exceptions, source clause/page), validates and deduplicates.

## 4.2 The Plugin (Grasshopper/Rhino)

`RhinoPlugInV1.gh`: a Grasshopper definition with a Python component that calls the same FastAPI backend an architect would otherwise hit via the web UI.

`grasshopper_plugin.py`: a readable, standalone copy of the code embedded in that component (Grasshopper's own Python component isn't independently runnable/diffable, so this file exists purely so the logic can be read and edited outside Rhino).

Converts the backend's GeoJSON lot/envelope polygons into real Rhino curves, extrudes a 3D mass from the envelope up to the height limit, and surfaces citations, LMR info, and development controls as labelled outputs directly in the Rhino viewport.

Core design principle: the plugin consumes backend-computed values, it does not recompute them. Every number an architect sees in Rhino traces back to the same compute_envelope () call the API serves.

# 5. Evolution: How Both Halves Got Here

## Period 0: Research and Feedback Sprint (May 2026, 1 week)

In a one-week validation sprint conducted in May 2026, the team conducted targeted outreach to Sydney's architecture and design community. The team compiled a comprehensive database of design faculty and professionals across all major Sydney universities (UNSW, University of Sydney, UTS, Macquarie, Western Sydney University) and conducted systematic LinkedIn outreach to practicing architects and urban planners. From an initial contact list of 120+ professionals, 87 responded to outreach (72% response rate), and the team secured in-depth interviews with 4+ professionals.

The research validated two critical assumptions: (1) a genuine, recurring compliance bottleneck exists for every residential development; (2) architects lack adequate tooling to automate compliance determination. The feedback directly informed backend rule prioritization (setback precision, directional accuracy) and Grasshopper UX design.

## Period 1: Initial Build Sprint (April 2026, 2-3 weeks)

This is the period the original project summary describes, and the commit log confirms it closely:

| Day | Application Progress |
| --- | --- |
| Day 1 | Folder structure, source PDFs, ground truth address set, rule schema |
| Day 2 | PDF parser producing 191 clean chunks from DCP Part E; first extraction pass |
| Day 3 | LLM extraction complete: 72 valid rules from DCP Part E |
| Day 4 | FastAPI backend live (/site, /envelope) against 3 test addresses; 78 rules verified, 8/8 ground truth, 94% F1 |
| Day 5 | Verified rules connected to backend; citation formatting added |
| Day 6 - 7 | Housing SEPP Ch6 rules (manual extraction); bulk address caching; front-edge detection algorithm fix (nearest-boundary instead of midpoint) |
| Day 8 - 9 | Directional setbacks implementation; SEPP override merge logic; Inner West support (Marrickville, Ashfield); Leichhardt removed (R1 zoning outside scope) |
| Day 10 - 14 | Grasshopper Python component; GeoJSON→Rhino curve conversion; 7-output layout; envelope area=0 bug; GH/Rhino context bug; pre-Demo fixes (response normalization, lat/lon handling) |

Week 1 moved from infrastructure setup through production deployment in 14 days. The first half (Days 1–5) focused on the extraction pipeline: designing rule schema, parsing 191 DCP chunks, and achieving 94% F1 accuracy on extracted rules. By Day 4, the FastAPI backend was serving compliance requests across three test addresses with 100% ground-truth accuracy.

The second half expanded dramatically in scope. Housing SEPP Ch6 rules were manually integrated; front-edge detection was refactored from centroid-based to boundary-point algorithms for precision. Inner West Council support was added (Marrickville and Ashfield), with Leichhardt removed after discovering its R1 zoning fell outside R2 scope, an early demonstration of disciplined scope-setting.

Grasshopper plugin development ran in parallel, completing the 7-output visualization layer and GeoJSON-to-Rhino conversion. Two significant bugs emerged (envelope area returning zero, GH/Rhino document-context switching) and remained through the week, addressed only in pre-Demo fixes on Day 14.

## Period 2: The Pivot: Scaling Down to Go Deep (5 -15 July 2026)

Development resumed with a different priority entirely from the original roadmap, not growth to more councils, but consolidation, and going deep on one council instead of shallow across several.

Why the pivot happened: both members come from a technical/software background, with no formal architectural or planning domain background. As the project's scope grew; multiple councils, each with differently structured DCPs, plus LEP, plus two SEPPs, plus the geometry engine underneath; it became genuinely difficult to comprehend the complexity of the application. Without domain expertise to sanity-check the output, the team couldn't reliably tell which parts of a fast-expanding system were solid and which had quiet loopholes, because nobody on the team had the planning background to know what a “wrong” answer even looked like versus a merely unfamiliar one. Rather than maintain a multi-council system whose accuracy and compliance they could not independently verify, the team adopted a deliberate scope reduction strategy: consolidating to a single local government area with sufficiently granular rule coverage to enable comprehensive validation.

| Day | Application Progress |
| --- | --- |
| 5 July | Removed Inner West/Marrickville/Ashfield extraction code and data; consolidated per-council extractors to single generic pipeline.py; added R1 dual-scenario handling (dwelling house vs multi-dwelling under DCP Part E/F); fixed PDF and Grasshopper plugin downloads to serve real files instead of dead links |
| 6 July | R1 CDC zone filter fix (initial implementation); discovered undocumented behaviour requiring author confirmation |
| 7 July | Deliberately reverted uncertain R1 CDC zone filter change (disciplined gate: "undocumented in PRD, needs author confirmation"); re-applied correction once resolved |
| 15 July | Found and fixed two critical geometry bugs: longitude-compression setback error; flat-footprint/height-plane gap; added geometry safety guard; extended accuracy test suite to validate envelope geometry (not just rule values); archived nine orphaned data files and one dead module |

The team's scope discipline decision was vindicated by discovery of a latent defect that the faster expansion would have masked. A longitude-compression error in setback calculation produced orientation-dependent accuracy variance (up to 17% on certain lot configurations) that remained undetected through the original multi-council phase. Expanding to 10 councils without this correction would have systematized a correctness problem into production. The decision to consolidate to single-council, audit thoroughly, and validate before scaling was not merely a team-capacity constraint. It was a correctness imperative that only became visible in hindsight.

# 6. Challenges Encountered and How They Were Solved

Combining the original project team's documented challenges with what this engagement independently found and verified against the actual code and corrected where the original description didn't match what was actually shipped.

## 6.1 Envelope Area Returning 0 in Grasshopper (Period 1)

Problem: Backend correctly computed 141.1 m², Grasshopper showed 0.0, the 3D mass had no volume.

Root cause: development_controls wasn't returned from /envelope; Grasshopper was trying to recompute area from the converted Rhino surface, and AreaMassProperties.Compute() returned 0 for that surface.

Fix: Return development_controls from the API; make Grasshopper consume the backend's area directly instead of recalculating.

Lesson (validated, still holds): backend calculations are the source of truth; the plugin should consume, not recompute.

## 6.2 Directional Setbacks vs. a Naive Uniform Buffer (Period 1)

Problem: An initial uniform-buffer approach averaged all four setbacks (4.5 + 6.0 + 0.9 + 0.9) / 4 ≈ 3.08m; applied identically to every edge. Wrong by design: front setback (4.5m) and side setback (0.9m) are not interchangeable.

Fix: _apply_directional_setbacks(): for each edge, compute its inward perpendicular normal, offset by *that edge's own* setback, build a half-plane on the inward side, and intersect the lot polygon with it edge-by-edge. Front, rear, and side setbacks are now genuinely distinct.

Note on the original “±0.1% accuracy” claim: this described the edge-differentiation concept correctly, but see §6.3, the actual shipped implementation had a separate, undiscovered unit-conversion bug that meant true accuracy was nowhere near ±0.1% until this engagement's fix.

## 6.3 Coordinate Conversion

Problem: initial application claimed that a cos(latitude) correction was already applied when converting the setback offset vector from metres to degrees, to account for longitude degrees being physically shorter than latitude degrees away from the equator.

What the shipped code actually did: compute_envelope.py used a single flat constant, M_TO_DEG = 1 / 111000, applied identically to both the north-south and east-west components of every offset. No cos(latitude) term existed anywhere in the setback-clipping path. At Sydney's latitude (≈ -33.85°, cos ≈ 0.83), this silently under-applied setbacks by up to ~17% on east/west-facing lot edges , a 4.5m required front setback could clip as little as ~3.7m in reality, meaning the tool could show a legal-looking envelope that was actually larger than what council rules permit.

The fix : rewrote the setback-application path to project the lot polygon into a local metric coordinate system (_project_to_m, using 111,320m × cos(latitude) for longitude and 111,000m for latitude) before doing any offset or area math, then project the result back. This also surfaced and fixed the same bug hiding in three other places that all independently computed area from raw lon/lat degrees: compute_development_controls's _area_sqm(), main.py's CDC lot-area calculation, and check_lmr.py's compute_lot_dimensions().

A second bug: a hardcoded BIG = 2.0 constant (used to build an oversized half-plane rectangle for clipping) was tuned for degree-space, where a lot spans ~0.0003°. Once coordinates were correctly projected to metres, that same constant became a comically small 2 meters, smaller than any real lot, which silently corrupted every single envelope computation. Caught immediately by testing against all 54 cached lots (100% failure rate before the fix, 0% after). Rescaled to 5000.0.

Verification: re-tested against 54+ cached lots, re-ran the existing rule-accuracy suite (100%/100% maintained, unaffected since it doesn't test geometry), and confirmed visually in a live browser session: lot area, footprint area, and coverage % all matched between the backend computation and the rendered map.

## 6.4 Rule Extraction Accuracy (Period 1, Revisited)

Problem: initial extraction had incorrectly merged conditional rules, non standardised units (900mm vs 0.9m), and ambiguous parameter names.

Fix: a validation pipeline, deduplication (by parameter + value + dwelling type + zone + clause), a confidence threshold (0.8), and schema validation against a fixed set of valid parameters/units/operators/dwelling-types.

Correction to the original claim: the original summary attributes this extraction to “Claude/Gemini” and lists “Claude-powered rule reading” as a competitive advantage. The actual current pipeline.py extracts using Gemini and Groq only — the Anthropic client and claude-sonnet-4-6 model were explicitly removed in an April 2026 commit and replaced with Gemini, evidently to avoid Anthropic API cost during heavy iteration. ANTHROPIC_API_KEY and the anthropic package are unused dead weight in the current repo (removed from requirements.txt in this engagement). If Claude-based extraction is a claimed differentiator going forward, it needs to actually be reinstated — it isn't running today.

A second, separate gap found in this engagement: pipeline.py's own validate() correctly flags schema-invalid rules, but flagged rules are still written into the same output file as valid ones, and nothing downstream checks the validation_warnings field it attaches — only the confidence ≥ 0.8 threshold gates what's loaded live. Currently zero flagged rules exist in the live data, so this hasn't bitten yet, but it's a live risk for the next extraction run.

## 6.5 Grasshopper/Rhino Document-Context Switching (Period 1)

Problem: a colour-assignment script failed inside the Grasshopper Python component with “this type of object is not supported in Grasshopper” it was trying to create Rhino layers while sc.doc pointed at the Grasshopper document, not Rhino's.

Fix: explicitly save sc.doc, switch it to Rhino.RhinoDoc.ActiveDoc for the duration of the layer operations, then restore it.

Lesson: Grasshopper and Rhino are separate document contexts; anything touching Rhino-native objects (layers, geometry attributes) from inside a GH component must switch contexts explicitly.

## 6.6 NSW API Rate Limiting (Period 1)

Problem: five sequential API calls per address (geocode, LGA, zone, lot polygon, FSR/height/lot-size/heritage map layers) hit 429s, capping throughput at ~20 addresses/minute.

Fix: a 0.5s delay between calls, and a cache (data/cached_lots.json) storing the full resolved lot record per address. First request: 2-3s; cached: near-instant. Live map-layer data (FSR/height/lot-size/heritage) is re-fetched if the cached copy is older than 30 days, so a permanent cache doesn't serve stale post-amendment values forever.

## 6.7 Multi-Council DCP Variation (Period 1)

Problem: Canada Bay's DCP structure differs from Inner West's three separate DCPs (Marrickville, Ashfield, briefly Leichhardt); parameter naming and section structure varied by council.

Original fix: an early per-council extractor set (extract_rules_iw.py, parse_pdf_iw.py, etc.) handling Inner West's variations directly.

What actually happened next: rather than generalising this further to more councils (per the original roadmap), the 5 July cleanup consolidated extraction into one generic pipeline.py driven by a document-structure-detection step (works out a DCP's clause-labelling and heading conventions per document, rather than hardcoding them)  and simultaneously removed Inner West support entirely, narrowing live scope back to Canada Bay only. The generic pipeline exists and is designed to generalise; it just isn't currently pointed at any council but Canada Bay in pipeline_manifest.json.

## 6.8 Envelope Geometry Edge-Detection Weaknesses (Found in This Engagement, Still Open)

Context: Building a geometry-focused test into test_accuracy.py (measuring the actual clipped envelope's setback distances independently via the haversine great-circle formula, rather than trusting the same projection math being tested) surfaced two further, real, still-unfixed issues.

Wide/shallow lots swap rear and side setbacks: the “rear edge = whichever edge's midpoint sits furthest from the front edge's midpoint” heuristic is only correct when a lot's width is less than ~1.73× its depth. Confirmed concretely on real Canada Bay addresses (e.g. a 43.8m-wide, ~13m-deep lot) where a side edge got clipped as “rear” (applying 0.9m where 6.0m was required) and vice versa. A parallelism-based guard was attempted, calibrated against the actual cached dataset, and found to fire on 89% of simple lots — unusable as a warning. Pulled back out rather than ship noise; the underlying question (is this dataset genuinely skewed wide/shallow, or is front-edge detection itself unreliable for many real addresses) needs real investigation, not a quick threshold.

Complex/curved boundaries confuse edge detection entirely: a real 100-vertex lot (a curved/waterfront cadastral boundary approximated by dozens of ~1.2m micro-segments) had the front-edge detector pick one of those micro-segments as “the front edge” — architecturally meaningless. This one is fixed: any lot boundary over 12 vertices now returns its envelope plus a clear warning rather than a silently-wrong number, surfaced through the API's envelope_fallback_warnings and a dedicated frontend banner.

## 6.9 A Ground-Floor-Only Envelope Presented as a Full 3D Massing Constraint (Found and Disclosed)

Problem: _apply_directional_setbacks() only ever accepts front/rear/side(ground)/secondary setbacks — there is no parameter for the upper-storey side setback, and height_plane is never applied to the geometry at all. The “3D buildable envelope” the README and pitch materials describe is, in the actual returned polygon, a single flat ground-floor footprint extruded to a flat height — it does not step in for upper floors the way most DCPs require.

Resolution (this engagement): rather than attempt a full stepped-massing rebuild (a real geometry project, not a quick fix), added an explicit disclaimer — in the API response (envelope_geometry_note) and a matching frontend banner — stating plainly that the shape is ground-floor-only and that side_setback_upper/height_plane are cited separately but not yet applied to the geometry. Honest disclosure over silent overclaiming.

# 7. Major Technical Decisions and Why

| Decision | Reasoning |
| --- | --- |
| Directional (per-edge) setbacks over a uniform buffer | A uniform average is provably wrong whenever front/rear and side setbacks differ significantly, which is the normal case (6.2). |
| Project to a local metric coordinate system before any geometry math | Doing offset/area math directly in lon/lat degrees is only correct at the equator; a proper metric projection (6.3) is the only way to get real, latitude-independent accuracy. |
| Generic pipeline.py over per-council extractor scripts | Council DCPs vary in structure but not in kind of variation (clause labels, heading conventions, section nesting) a structure-detection step generalises better than hardcoding each council's quirks, and is much less code to maintain. |
| Gemini/Groq over Claude for extraction (as currently implemented) | Cost during heavy iteration: free-tier models were swapped in specifically to avoid per-call Anthropic API cost while extracting hundreds of rules repeatedly during development. This is a real trade-off, not a strict downgrade, but it does mean any “Claude-powered” claim needs updating or the extraction needs to move back. |
| Narrowing scope back to Canada Bay only (5 July cleanup) | Neither member has a formal architecture/planning background; as the system grew across multiple councils' worth of DCP/LEP/SEPP rules, the team lost the ability to audit their own output and tell a genuine loophole apart from an unfamiliar-but-correct result. Rather than keep building on a foundation they couldn't fully verify themselves, they deliberately scaled down to one council to produce a result they could actually stand behind: validated in hindsight by the real correctness bugs this engagement found (6.3, 6.8), which had been hiding in the system the whole time it was being expanded. |
| R1 dual-scenario output instead of picking one interpretation silently | R1 General Residential's own LEP land-use table permits both a single dwelling house and multi-dwelling/residential flat buildings; the zone code alone doesn't disambiguate, so the tool computes and clearly labels both rather than guessing. |
| A disclaimer over a silent wrong number, applied twice | For a compliance tool, a confidently-wrong number is strictly worse than an honestly-flagged uncertain one; the ground-floor-footprint note and the vertex-count geometry guard both follow this principle. |
| Archiving rather than deleting superseded data/code | Nine data files and one dead module were found to be unreferenced by any code path; moved to archive/ (with an explanatory README) rather than deleted outright, since this is a reversible, low-risk action appropriate for a wrap-up-and-document phase rather than a we're-certain-we'll-never-need-this phase. |

# 8. Scope, Limitations, Constraints, Dependencies

## Current Scope

City of Canada Bay Council only; R1–R4 residential zones. Every other LGA returns a 404. Inner West (Marrickville/Ashfield) support existed briefly and was deliberately removed — not a bug, a scope decision.

## Known, Documented Limitations

The envelope is a ground-floor footprint only (6.9): upper-story setback and height plane are cited but not geometrically applied.

Wide/shallow lots and lots with complex/curved boundaries can have unreliable front/rear/side edge detection (6.8). The latter is now flagged automatically; the former is not yet.

Small R3/R4 lots (roughly 240–290 m²) that genuinely can't fit Part F's setbacks raise an uncaught exception (surfaces as an HTTP 500) rather than a clean message.

Tiered rules (e.g. site coverage % by lot area) are returned as all tiers; the caller must determine which applies, lot area isn't fed into the rule-selection logic yet.

LMR (/lmr) and CDC (/cdc-eligibility) are preliminary screens, not determinations — several statutory exclusions (bushfire, flood, TOD overlap, ANEF noise contours, etc.) aren't verified.

The extraction pipeline only covers DCP documents; LEP, both Codes SEPP 2008 codes, Housing SEPP 2021 Ch6, and the ADG are hand-maintained in the rule JSON and won't be touched by re-running pipeline.py.

pipeline.py's schema-invalid (“flagged”) rules aren't excluded from its output file, currently zero instances in live data, but a live risk on the next extraction run.

## Dependencies

External, no key required: NSW ArcGIS Geocoder, NSW Six Maps Cadastre, NSW Planning spatial layers (zone/LGA/FSR/height/lot-size/heritage), NSW Transport road-segment layer, NSW SEPP_Housing_2021 Town Centres layer.

Optional, extraction-only: GROQ_API_KEY or GEMINI_API_KEY (.env) — only needed to re-run pipeline.py; not required to run the backend/frontend against already-extracted rules.

Backend: FastAPI, Shapely, PyMuPDF, pandas, requests.

Frontend: React, Leaflet/react-leaflet, Vite.

Plugin: Rhino/Grasshopper (Python component), requires the backend running and reachable at http://localhost:8000 (hardcoded, not currently configurable from the plugin side).

# 9. How to Use the Application and Plugin

## Backend

pip install -r requirements.txt
uvicorn backend.main:app --reload --port 8000

No API keys needed to run against the already-extracted rules in data/.

## Frontend (Map UI)

cd frontend
npm install
npm run dev

Open http://localhost:5173, enter a Canada Bay address (e.g. “35 Connecticut Avenue Five Dock 2046”), and view the lot, computed envelope, and cited rules.

## Grasshopper Plugin

Start the backend on the default port 8000 (the plugin calls http://localhost:8000 directly, hardcoded).

Open RhinoPlugInV1.gh in Rhino using Grasshopper Plug-In.

Feed a Canada Bay address into input x.

Toggle y to run.

Outputs: lot curve, envelope curve, 3D mass, plus citation/LMR/control/label data: all computed by the backend, not recalculated in Grasshopper (6.1).

## Rule Extraction (Only Needed to Add DCP Coverage or Re-Extract)

python pipeline.py                          # all LGAs in pipeline_manifest.json (currently: Canada Bay only)
python pipeline.py --lga "Canada Bay R3"     # one entry

## Tests

python test_accuracy.py                     # rule-extraction accuracy vs ground truth (100%/100% currently)
python test_accuracy.py --skip-geometry     # skip the envelope-geometry check added in this engagement

# 10. Metrics (Current, Verified)

| Metric | Original Doc Claimed | Actually Verified Now |
| --- | --- | --- |
| Councils live | 2 (Canada Bay + Inner West) | 1 (Canada Bay only, Inner West deliberately removed) |
| Total rules loaded | ~240 | ~1,096 (482 R2 + 572 R3 + 17 Part G + 25 SEPP Ch6) |
| Rule-extraction accuracy | 95% | 100% recall & precision against 26 verified ground-truth addresses (Canada Bay R2/R3/R4) |
| Envelope geometry, computes successfully | not measured | 66/70 cached lots (4 failures are lots genuinely too small for required setbacks) |
| Envelope geometry, stays within lot boundary | not measured | 66/66 |
| Envelope geometry, setback distance correct (±0.3m/10%) | “±0.1%” claimed | 116/132: the 16 failures are the known wide/shallow-lot issue (§6.8), not new |
| Extraction model | “Claude-powered” | Gemini/Groq (Anthropic removed) |

# 12. Recommendation Going Forward

Before repeating the original multi-council growth roadmap, two things should happen, not one:

Resolving the open geometry question in (6.8) is reliable enough to trust, and under what lot-shape conditions does it fail and with real investigation rather than a recalibrated threshold. Scaling to more councils multiply whatever the geometry engine gets wrong.

Close the domain-expertise gap that caused the pivot in the first place (5, 11). The team correctly recognised they couldn't audit their own output without architectural/planning expertise and scaled down in response. Scaling back up will reintroduce the exact same blind spot unless it's addressed directly. While the option of bringing in an architect to review was explored, it was deemed impractical given that both members had very minimal domain knowledge and would require constant consultation hindering progress of the application timeline.

References:

NSW Legislation. (2006). Standard instrument - principal local environmental

plans.  https://www.legislation.nsw.gov.au/view/html/inforce/current/epi-2006-0155

NSW Legislation. (2021). State environmental planning policy (housing) 2021 -

Chapter 6: Low-rise and mid-rise housing.

https://www.legislation.nsw.gov.au/view/html/inforce/current/epi-2021-0744

NSW Department of Planning & Environment. (2024). NSW residential property

statistics by zoning classification.

https://www.planning.nsw.gov.au/